Joseph Colonna

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Sprint 1 - Endurance** |  |  |  |  |
|  | *Select a period to highlight at right. A legend describing the charting follows.* | | | | **Period Highlight:** |
|  | **ACTIVITY** | **GROUP**  **MEMBER(S)** | **PLANNING (HOURS)** | **ACTUAL WORK TIME**  **(Hours)** | **PERCENT COMPLETE** |
|  |  |
|  | **Develop a plan (Gantt chart)** | **All team members** | 1 | 2 | **100%** |
|  | **Build requirements table** | **Joe C.** | 2 | 2 | **100%** |
|  | **Requirements sign-off table** | **Joe C.** | 1 | 2 | **100%** |
|  | **Algorithm** | **Joe C.** | 1 | 2 | **100%** |
|  | **Flow chart** | **Nicole C.** | 1 | 2 | **100%** |
|  | **Coding** | **Nicole C.** | 1 | 3 | **100%** |
|  | **Sensor data diagram** | **Nicole C.** | 1 | 1 | **100%** |
|  | **Test table/plan** | **Nicole C.** | 1 | 2 | **100%** |
|  | **Staffing plan** | **Joe C.** | 1 | 1 | **100%** |
|  | **Record video of robot** | **Nicole C.** | 1 | 1 | **100%** |
|  | **Set up github repo** | **John C.** | 1 | 2 | **100%** |
|  | **Fill in, format, and edit sys design doc** | **John C.** | 3 | 4 | **100%** |